🧠 PRJ01: AI Reskilling Think Tank Platform — Master Project Documentation

Document Code: PRJ01_Master_Project_Documentation_v1.0_2026-08-13

Project Title: AI Reskilling Think Tank Platform

Author: Intern Development Team

Justus Mwenda

Brian Mwangi

Joel Munene

Joseph Momanyi

Zachariah Nyachoti

Supervisors: DR Lawrence Nderu

Date of Last Update: 2026-08-13

Status: Completed / Ready for Handover & Evaluation

📋 Version Changelog

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| v0.1 | 2026-07-01 | Justus, Brian, Joel, Joseph & Zachariah | Initial project setup, project charter, requirements definition, team roles and development environment configuration. |
| v0.2 | 2026-07-08 | Justus, Brian, Joseph | Initial O*NET/ESCO data research, Python-based data processing, skill taxonomy planning and database requirements definition. |
| v0.3 | 2026-07-15 | Justus, Brian, Joel | Initial system architecture and database schema development; defined frontend, backend, AI and database interactions. |
| v0.4 | 2026-07-22 | Justus, Brian, Joseph | Implemented data cleaning and filtering processes, populated initial skill and career data, and refined career-skill relationships. |
| v0.5 | 2026-07-29 | Justus, Brian, Joel, Joseph | Mid-term integration milestone; connected application components and progressed frontend, backend, AI and database integration. |
| v0.6 | 2026-08-05 | Justus, Brian, Joel, Joseph | Refined database integration, validated processed data, improved API communication and addressed integration issues. |
| v0.7 | 2026-08-12 | Justus, Brian, Joel, Joseph & Zachariah | Final integration, testing, documentation updates, data verification and preparation for project presentation. |
| v1.0 | 2026-08-13 | Justus, Brian, Joel, Joseph & Zachariah | Initial release of comprehensive Master Project Documentation according to intern documentation standards. |

Table of Contents

[1. Executive Overview & Importance](#1-executive-overview--importance)

[2. Project Phases & Documentation Artifacts](#2-project-phases--documentation-artifacts)

[3. Core Project Requirements & Governance](#3-core-project-requirements--governance)

[3.1 Project Charter](#31-project-charter)

[3.2 Requirements Document](#32-requirements-document)

[3.3 Weekly Progress Log](#33-weekly-progress-log)

[3.4 Decision Log](#34-decision-log)

[3.5 Final Report](#35-final-report)

[4. System Architecture & Technical Explanation](#4-system-architecture--technical-explanation)

[4.1 Executive System Overview](#41-executive-system-overview)

[4.2 System Architecture & Component Breakdown](#42-system-architecture--component-breakdown)

[4.3 User Operating Guide](#43-user-operating-guide)

[4.4 Installation & Local Setup Guide](#44-installation--local-setup-guide)

[4.5 Known Limitations & Edge Cases](#45-known-limitations--edge-cases)

[5. Accountability, Milestones & Effort Tracking](#5-accountability-milestones--effort-tracking)

[5.1 Milestone Tracker](#51-milestone-tracker)

[5.2 Scope Change Log](#52-scope-change-log)

[5.3 Time Log](#53-time-log)

[6. Quality Assurance, Testing & Usability](#6-quality-assurance-testing--usability)

[6.1 Code Review Checklist](#61-code-review-checklist)

[6.2 Testing Documentation & Execution Log](#62-testing-documentation--execution-log)

[6.3 Peer Review Verification](#63-peer-review-verification)

[6.4 Accessibility & Usability Audit](#64-accessibility--usability-audit)

[7. Knowledge Management & Research Findings](#7-knowledge-management--research-findings)

[7.1 Research Log](#71-research-log)

[7.2 What Was Tried & What Failed](#72-what-was-tried--what-failed)

[7.3 Skills & Tools Inventory](#73-skills--tools-inventory)

[7.4 Frequently Asked Questions (FAQ)](#74-frequently-asked-questions-faq)

[7.5 Glossary of Terms](#75-glossary-of-terms)

[8. Stakeholder Relations & Communications](#8-stakeholder-relations--communications)

[8.1 Meeting & Communication Log](#81-meeting--communication-log)

[8.2 Key Project Assumptions Log](#82-key-project-assumptions-log)

[8.3 Feedback & Iteration Log](#83-feedback--iteration-log)

[9. Project Handover, Closure & Impact](#9-project-handover-closure--impact)

[9.1 Handover Guide](#91-handover-guide)

[9.2 Unresolved & Open Items](#92-unresolved--open-items)

[9.3 Impact Statement](#93-impact-statement)

[9.4 Sustainability & Maintenance Note](#94-sustainability--maintenance-note)

[9.5 Formal Recommendations Letter](#95-formal-recommendations-letter)

[10. Process, Operations & Data Governance](#10-process-operations--data-governance)

[10.1 Tool & Access Log](#101-tool--access-log)

[10.2 Complete Replication Guide](#102-complete-replication-guide)

[10.3 Ethics & Data Handling Policy](#103-ethics--data-handling-policy)

[11. File Naming & Folder Organization](#11-file-naming--folder-organization)

[12. Submission & Contact Information](#12-submission--contact-information)

1. Executive Overview & Importance

Documentation is the foundational pillar of engineering rigor within this project. The AI Reskilling Think Tank Platform was developed over an 8-week internship program to address worker displacement resulting from AI-driven automation.

Proper documentation ensures:

1. Team Alignment: Technical decisions between frontend (React/Vite) and backend (FastAPI/spaCy/Gemini) are explicit and transparent.

2. Knowledge Transfer: Future interns, maintainers, and policy researchers can immediately deploy, extend, or review the system without reliance on original authors.

3. Auditability & Proof of Value: Detailed logs, test reports, and architectural diagrams substantiate project quality for supervisors (DR. Lawrence Nderu).

2. Project Phases & Documentation Artifacts

The project lifecycle followed a structured 5-phase delivery model:

| Phase | Focus & Goal | Documented Artifacts Produced | Primary Location |
| --- | --- | --- | --- |
| 1. Kickoff | Scope alignment, role assignment, timeline setup | Project Charter, Role Matrix | 01_PRJ01_ProjectCharter_v1.0_2026-07-01.md |
| 2. Planning | Functional & non-functional scoping, technical architecture | Requirements Document, Risk Log | 02_PRJ01_RequirementsDoc_v1.0_2026-07-05.md |
| 3. Execution | Core backend NLP engine, FastAPI REST, React frontend | Weekly Progress Log, Decision Log | 03_PRJ01_WeeklyProgressLog_v1.0_2026-08-13.md, 04_PRJ01_DecisionLog_v1.0_2026-08-13.md |
| 4. Testing | Unit tests (86 passing), integration tests, UI verification | Test Execution Log, Bug Tracker | 06_PRJ01_TestingReport_v1.0_2026-08-13.md |
| 5. Delivery | System handover, production readiness, documentation | Handover Doc, Final Report | 09_PRJ01_HandoverAndClosure_v1.0_2026-08-13.md, 11_PRJ01_FinalReport_v1.0_2026-08-13.md |

3. Core Project Requirements & Governance

3.1 Project Charter

Summary Statement: The AI Reskilling Think Tank Platform is an open-access, full-stack web application designed to help workers analyze personal resume skills against 900+ O*NET occupations, identify skill gaps, and receive real-time AI career guidance paired with curated learning roadmaps.

Problem Statement: AI-driven automation threatens routine cognitive and manual jobs. Existing solutions provide generic advice without evidence-grounded skills gap analysis.

Team Roles:

| Justus | Team Leader & Database Manager | Project coordination, database architecture, data processing, PostgreSQL management, and technical documentation |
| --- | --- | --- |
| Brian | Lead Backend Developer | Backend API development, AI integration, authentication, and server-side logic |
| Joel Munene | Lead Frontend Developer | React frontend, UI/UX implementation, dashboard development, and frontend integration |
| Joseph | Data Analyst | Dataset analysis, data validation, labour-market analysis, and interpretation |
| Zachariah | Media & Supporting Member | Project media, presentation materials, documentation visuals, and project communication |

Project Supervisors & Reviewers: DR. Lawrence Nderu

Target Stakeholders: Job seekers, workforce policy analysts, career guidance counselors.

Key Deliverables:

1. Python/FastAPI backend with spaCy NLP skill extraction, scikit-learn gap analysis, and Google Gemini guidance streaming.

2. React 19 + TypeScript + Vite frontend (CareerDev) with dark glassmorphic UI.

3. Supabase PostgreSQL database + Auth + Row Level Security (RLS).

4. xAPI-compliant Learning Record Store (LRS) for user activity tracking.

5. 86-test automated pytest suite & GitHub Actions CI/CD workflows.

Project Timeline: July 1, 2026 – August 13, 2026 (8 Weeks).

Core Tech Stack: Python 3.11, FastAPI, spaCy (en_core_web_md), React 19, Vite 8, Tailwind CSS 4, Supabase, Google Gemini API, Docker.

3.2 Requirements Document

Functional Requirements (FR)

FR-01 (Skill Extraction): System must parse free-text resumes and extract skill entities using spaCy NLP matched against O*NET taxonomy.

FR-02 (Gap Analysis): System must compute readiness score (0–100%) and missing skill lists by comparing user skills to selected target occupations.

FR-03 (AI Guidance Streaming): System must stream personalized career advice token-by-token using Google Gemini via Server-Sent Events (SSE).

FR-04 (Learning Roadmap): System must recommend curated online courses and learning materials for each identified skill gap.

FR-05 (xAPI Activity Logging): System must record all resume uploads, gap analyses, and guidance streams into an xAPI-compliant LRS log.

FR-06 (Role-Based Access Control): System must enforce job_seeker, workforce_analyst, and administrator roles.

FR-07 (Admin Management): Admin panel must allow listing users and updating user roles securely.

FR-08 (Taxonomy Explorer): User must be able to search and browse all 900+ O*NET occupations and 35,000+ skill requirements.

Non-Functional Requirements (NFR)

NFR-01 (Read Latency): Static taxonomy & occupation read endpoints must respond in $< 200\text{ ms}$.

NFR-02 (Extraction Speed): Resume skill extraction must complete within $< 3.0\text{ s}$.

NFR-03 (Security & Auth): API must verify Supabase JWTs offline using asymmetric PyJWT verification with no external network bottleneck.

NFR-04 (Responsiveness): UI must render responsively across mobile (375px), tablet (768px), and desktop (1440px) viewports.

3.3 Weekly Progress Log

| Date / Week | Task Worked On | Progress / Status | Blockers Encountered | Next Steps |
| --- | --- | --- | --- | --- |
| Week 1 (Jul 01 - Jul 07) | Project Setup & O*NET Data Ingestion | Completed O*NET CSV parsing & taxonomy data pipeline | None | Build spaCy NLP skill extractor |
| Week 2 (Jul 08 - Jul 14) | Core NLP & Recommender Engine | Built nlp.py & recommender.py; achieved 100% test pass on gap scoring | spaCy model download latency in CI | Add xAPI LRS logging |
| Week 3 (Jul 15 - Jul 21) | xAPI LRS & Decoupling | Created lrs.py and decoupled schemas (schemas.py) | Cyclical import between NLP & Recommender | Build FastAPI layer (app_api) |
| Week 4 (Jul 22 - Jul 28) | FastAPI Service & Offline Auth | Implemented REST routes & PyJWT offline auth middleware | Supabase remote auth API response delay (300ms) | Add rate limiting & Gemini client |
| Week 5 (Jul 29 - Aug 04) | AI Guidance & Backend CI | Integrated Google Gemini SSE streaming (/me/career-guidance/stream) | Gemini API rate limits | Build React 19 frontend (CareerDev) |
| Week 6 (Aug 05 - Aug 08) | Frontend CareerDev UI | Created 5-step Career Analysis wizard, Skill Explorer, LRS Feed | CORS headers blocked Vite dev server | Add Admin Panel & link API status |
| Week 7 (Aug 09 - Aug 11) | Integration & CORS Fix | Connected frontend apiClient.ts to backend; added CORSMiddleware | Local environment variable sync | Run automated test suite & docker build |
| Week 8 (Aug 12 - Aug 13) | Full Verification & Docs | Verified all 86 pytest cases, Docker compose, and completed full docs | None | Project handover & final submission |

3.4 Decision Log

| Date | Decision Made | Reasoning & Trade-offs | Impact |
| --- | --- | --- | --- |
| 2026-07-05 | Use spaCy (en_core_web_md) over LLM for skill extraction | SpaCy is deterministic, cost-free, fast ($<50\text{ms}$ execution), and privacy-compliant for parsing raw resumes. | High speed & low cost; requires fuzzy matching against taxonomy dictionary. |
| 2026-07-18 | Implement PyJWT offline token verification in FastAPI | Direct network verification against Supabase Auth API added $250\text{--}350\text{ ms}$ to every single REST request. | API auth check speed dropped from $300\text{ ms}$ to $< 2\text{ ms}$. |
| 2026-07-26 | Migrate frontend from Next.js to React 19 + Vite (CareerDev) | Vite SPA provided instant HMR, smaller bundle size, and simpler static hosting on GitHub Pages. | Faster developer experience and flawless client-side routing. |
| 2026-08-01 | Implement xAPI LRS as JSONL append-only log | Lightweight file-based storage avoids complex DB locks for high-frequency activity statements. | Simple audit log, easily exportable or synced to external LRS. |

3.5 Final Report

1. Executive Summary

The AI Reskilling Think Tank Platform was successfully built and verified during the 8-week internship. The system bridges the gap between labor market data (O*NET) and worker reskilling through an AI-augmented pipeline. The platform achieves sub-200ms API response times for taxonomy queries, parses resume skills deterministically in seconds, and streams real-time AI career guidance via Google Gemini.

2. Objectives vs. Outcomes

Objective 1: Build an open skill extraction & gap analysis engine. -> Achieved (100% test coverage across NLP & Recommender).

Objective 2: Provide real-time AI guidance. -> Achieved (SSE streaming endpoint active and integrated into frontend).

Objective 3: Implement production-grade auth & role security. -> Achieved (Supabase JWT + PyJWT offline verification + RBAC).

Objective 4: Deploy containerized architecture. -> Achieved (Unified Dockerfile & docker-compose verified).

3. Key Deliverables

Backend REST API (/reskilling-platform): FastAPI application with 15+ endpoints.

Frontend Web App (/CareerDev): React 19 SPA with glassmorphic aesthetic.

Database Migrations (/db/migrations): 5 SQL schema migrations for Supabase PostgreSQL.

Automated Test Suite (/reskilling-platform/tests): 86 unit and integration tests.

Documentation Suite (/docs): Complete deployment, API, and project documentation guides.

4. Challenges Faced & Mitigations

Challenge: High latency when authenticating users via remote Supabase Auth network requests.

Mitigation: Implemented local asymmetric RSA key/secret JWT decoding in app_api/auth.py.

Challenge: spaCy NLP package size causing long docker build times.

Mitigation: Utilized multi-stage Docker builds and wheels caching.

5. Lessons Learned

Decoupling data contracts (schemas.py) early prevents circular dependencies when scaling FastAPI applications.

Streaming responses (SSE) vastly improve perceived user UX compared to waiting for complete LLM generations.

6. Recommendations

Integrate direct ESCO skill taxonomy cross-walks for European labor markets.

Add automated background job processing (Celery/Redis) for bulk resume batch uploads.

4. System Architecture & Technical Explanation

4.1 Executive System Overview

The AI Reskilling Think Tank Platform empowers individuals facing workplace automation to upload their resume text, extract verified skills against an O*NET labor taxonomy, compare their profile against 900+ target occupations, and receive personalized learning paths and AI streaming career advice.

[Job Seeker / User] ──► [React 19 Frontend (CareerDev)]
                               │ (REST API / SSE)
                               ▼
                    [FastAPI Backend (Port 8000)]
                     ├── JWT Auth Middleware (PyJWT)
                     ├── spaCy NLP Skill Extractor
                     ├── Scikit-Learn Gap Recommender
                     ├── Google Gemini AI Streaming
                     └── xAPI Learning Record Store
                               │
            ┌──────────────────┴──────────────────┐
            ▼                                     ▼
[Supabase PostgreSQL DB]                [O*NET Taxonomy Data]

4.2 System Architecture & Component Breakdown

Component Directory

| Component Name | File Path / Module | Purpose |
| --- | --- | --- |
| FastAPI Service | reskilling-platform/app_api/main.py | Main REST API exposing endpoints for skill extraction, gap analysis, AI streaming, and user management. |
| Auth Middleware | reskilling-platform/app_api/auth.py | Offline JWT verification middleware enforcing role permissions (job_seeker, administrator). |
| NLP Skill Extractor | reskilling-platform/src/reskilling/nlp.py | spaCy-powered noun-phrase extraction matching free-text resume data against O*NET skills. |
| Gap Recommender | reskilling-platform/src/reskilling/recommender.py | Deterministic gap analysis calculating skill match scores and identifying missing competencies. |
| LLM Reasoning | reskilling-platform/src/reskilling/llm_reasoning.py | Integration with Google Gemini API for real-time SSE career guidance streaming. |
| xAPI LRS | reskilling-platform/src/reskilling/lrs.py | Compliance engine generating and storing append-only xAPI activity statements. |
| Frontend UI | CareerDev/src/ | React 19 SPA offering career analysis, skill explorer, AI guidance, and administrative views. |

4.3 User Operating Guide

Step 1: Account Registration & Authentication

1. Navigate to the web application homepage.

2. Click Register and create an account with email and password (powered by Supabase Auth).

3. Log in to access the protected user dashboard.

Step 2: Running a Career Gap Analysis

1. Navigate to Career Analysis from the sidebar.

2. Step 1: Select your target occupation from the dropdown of 900+ ONET titles (e.g., Data Scientist, Solar Energy Systems Engineer*).

3. Step 2: Paste your resume text into the text analysis area.

4. Step 3: Click Analyze Skills & Gap.

5. Result: View your calculated Readiness Score (%), verified matched skills, and prioritized missing skills.

Step 3: Interactive AI Career Guidance

1. Click AI Guidance on the analysis results card.

2. Ask specific questions (e.g., "How can I transition from SQL to Python in 3 months?").

3. Observe token-by-token real-time streaming guidance from Google Gemini.

Step 4: Accessing Learning Roadmaps

1. Navigate to Learning Roadmap.

2. Review curated course recommendations (Coursera, edX, Udemy links) mapped directly to your missing skills.

4.4 Installation & Local Setup Guide

System Prerequisites

Python: 3.11 or higher

Node.js: v20.x or higher

Package Manager: npm or pnpm

Git: installed

Step-by-Step Execution

1. Clone & Set Up Backend Environment

# Navigate to backend directory
cd reskilling-platform

# Create virtual environment
python -m venv .venv
source .venv/bin/activate  # On Windows: .venv\Scripts\activate

# Install package dependencies in editable mode
pip install -e ".[dev]"

# Download spaCy medium language model
python -m spacy download en_core_web_md

# Copy environment variables template
cp .env.example .env

2. Configure Backend .env

SUPABASE_URL=https://your-supabase-project.supabase.co
SUPABASE_JWT_SECRET=your-supabase-jwt-secret
GEMINI_API_KEY=your-google-gemini-api-key
CORS_ORIGINS=http://localhost:5173

3. Run FastAPI Backend Server

uvicorn app_api.main:app --reload --host 0.0.0.0 --port 8000

Backend interactive docs will be live at `http://localhost:8000/docs`.

4. Set Up & Run Frontend (CareerDev)

# In a new terminal tab, navigate to CareerDev directory
cd CareerDev

# Install Node dependencies
npm install

# Copy environment configuration
cp .env.example .env.local

5. Configure Frontend .env.local

VITE_API_URL=http://localhost:8000
VITE_SUPABASE_URL=https://your-supabase-project.supabase.co
VITE_SUPABASE_ANON_KEY=your-supabase-anon-key

6. Start Vite Dev Server

npm run dev

Frontend application will be accessible at `http://localhost:5173`.

4.5 Known Limitations & Edge Cases

1. AI Key Dependency: If GEMINI_API_KEY is not provided in .env, the /me/career-guidance/stream endpoint degrades with a 500 configuration notice; standard gap analysis remains 100% functional.

2. Formatting Sensitivity: Very short resumes ($< 30$ words) may produce lower skill extraction recall; structured bulleted text works best.

3. In-Memory Rate Limiter: The default rate limiter operates in-memory. In multi-pod production environments, Redis should be configured.

5. Accountability, Milestones & Effort Tracking

5.1 Milestone Tracker

| Milestone | Planned Completion | Actual Completion | Status | Notes |
| --- | --- | --- | --- | --- |
| M1: Project Charter & Setup | 2026-07-07 | 2026-07-07 | Completed | Environment & repo configured |
| M2: O*NET Ingestion & NLP Engine | 2026-07-14 | 2026-07-14 | Completed | spaCy matching pipeline built |
| M3: Gap Recommender & xAPI LRS | 2026-07-21 | 2026-07-20 | Completed | Decoupled contracts created ahead of time |
| M4: FastAPI REST API & Auth | 2026-07-28 | 2026-07-28 | Completed | PyJWT offline auth implemented |
| M5: Gemini AI Guidance Integration | 2026-08-04 | 2026-08-03 | Completed | SSE streaming active |
| M6: CareerDev React Frontend | 2026-08-08 | 2026-08-08 | Completed | Glassmorphic UI built |
| M7: Integration & Test Verification | 2026-08-11 | 2026-08-11 | Completed | All 86 tests passed clean |
| M8: Final Documentation & Handover | 2026-08-13 | 2026-08-13 | Completed | Full master docs finalized |

5.2 Scope Change Log

| Date | Scope Change | Reason | Approved By | Timeline Impact |
| --- | --- | --- | --- | --- |
| 2026-07-26 | Standardized frontend on CareerDev (React 19 + Vite) rather than Next.js | Better performance, client-side routing flexibility, and instant HMR. | Brian & Justus | Neutral (0 days lost) |
| 2026-08-02 | Added SSE streaming for AI guidance response | Waiting for 10-second full LLM responses degraded user experience. | Brian | +1 Day (Execution) |

5.3 Time Log

| Week | Key Activities / Tasks | Brian – Backend | Joel – Frontend | Justus – Team Leader & Database Manager | Joseph – Data Analyst | Zachariah – Media | Weekly Total | Cumulative Hours |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Project charter, environment setup, O*NET data parsing, database planning | 20 | 20 | 24 | 16 | 10 | 90 | 90 |
| 2 | spaCy NLP, database schema, data cleaning, UI foundation | 22 | 18 | 24 | 20 | 10 | 94 | 184 |
| 3 | Recommender logic, skill taxonomy, database population, data analysis | 20 | 22 | 24 | 20 | 10 | 96 | 280 |
| 4 | FastAPI endpoints, JWT authentication, database integration, data validation | 24 | 20 | 24 | 16 | 10 | 94 | 374 |
| 5 | Gemini integration, SSE streaming, AI-database grounding, resource mapping | 22 | 22 | 24 | 18 | 12 | 98 | 472 |
| 6 | React components, page layouts, database optimization, dashboard data preparation | 18 | 26 | 20 | 16 | 14 | 94 | 566 |
| 7 | CORS integration, frontend-backend integration, database testing, data validation | 20 | 20 | 22 | 16 | 12 | 90 | 656 |
| 8 | Testing, database verification, final documentation, analysis and presentation | 18 | 18 | 22 | 18 | 14 | 90 | 746 |
| TOTAL |  | 164 | 166 | 184 | 140 | 92 | 746 |  |

6. Quality Assurance, Testing & Usability

6.1 Code Review Checklist

[x] Comments & Docstrings: Every Python function and TypeScript service includes descriptive docstrings explaining inputs and outputs.

[x] Consistent Naming: snake_case used in Python, camelCase used in TypeScript.

[x] No Hardcoded Secrets: All API keys (GEMINI_API_KEY, SUPABASE_JWT_SECRET) loaded exclusively via environment variables.

[x] Clean Code: No commented-out code blocks or unused debug print statements in committed files.

[x] Error Handling: Explicit HTTP exception handling for missing parameters (400), unauthorized access (401), forbidden roles (403), and missing resources (404).

[x] Peer Reviewed: Code reviewed and approved by peer team member before pull request merge.

6.2 Testing Documentation & Execution Log

Automated testing was conducted using pytest across 7 test suites comprising 86 total tests.

tests/test_api.py .................................── [ 35 Passed ]
tests/test_auth.py ........                          ── [  8 Passed ]
tests/test_llm_reasoning.py ............             ── [ 12 Passed ]
tests/test_lrs.py ......                             ── [  6 Passed ]
tests/test_rate_limit.py .........                   ── [  9 Passed ]
tests/test_recommender.py ..........                 ── [ 10 Passed ]
tests/test_resources.py ......                       ── [  6 Passed ]

============================== 86 passed in 4.12s ==============================

6.3 Peer Review Verification

Document / Code Reviewed: Full Stack Platform & Documentation Suite

Reviewer: Joel Munene (Lead Frontend Engineer) & Brian (Lead Backend Engineer), Justus (Database Developer)

Date of Review: 2026-08-12

Feedback: Code structure is clean; CORS policy verified; test suite passes cleanly in sub-5 seconds.

Approval Status: Approved without reservation.

6.4 Accessibility & Usability Audit

Typography & Contrast: Minimum 14px text; high-contrast white/slate text on dark slate background (bg-slate-900).

Alt Text & Icons: All visual controls include descriptive labels or Lucide React accessible icons.

Form Field Labels: Inputs contain explicit <label> tags and helper text.

Responsive Breakpoints: Fully verified on Mobile (375px), Tablet (768px), and Large Desktop (1920px).

Error Handling Feedback: Toast notifications and inline error banners guide users on failed API connections or invalid input data.

7. Knowledge Management & Research Findings

7.1 Research Log

| Date | Research Topic | Evaluated Tools / Sources | Outcome & Findings |
| --- | --- | --- | --- |
| 2026-07-02 | Skill Extraction Tech | spaCy vs. NLTK vs. Transformer Models | spaCy en_core_web_md provided the best balance of speed ($<30\text{ms}$) and entity accuracy without requiring expensive GPU infrastructure. |
| 2026-07-16 | Offline JWT Validation | PyJWT vs. Remote Supabase Verification | PyJWT offline validation using SUPABASE_JWT_SECRET eliminated network round-trips, reducing auth latency by 99%. |
| 2026-07-28 | Real-time AI Delivery | WebSockets vs. Server-Sent Events (SSE) | SSE (EventSource) was chosen due to simpler HTTP/1.1 compatibility, ease of standard REST route integration, and native browser support. |

7.2 What Was Tried & What Failed

1. Attempted Solution: Querying Supabase Auth API directly on every FastAPI request.

Why it failed: Caused a $250\text{--}350\text{ms}$ latency penalty per request due to WAN network calls.

Resolution: Switched to local asymmetric signature verification via PyJWT.

2. Attempted Solution: Full spaCy Large Transformer model (en_core_web_trf).

Why it failed: Increased Docker image size by over 2GB and introduced 1.5-second extraction delays.

Resolution: Selected en_core_web_md which yields near-identical accuracy for noun-phrase extraction at 10% of the resource cost.

7.3 Skills & Tools Inventory

| Tool / Technology | Category | Proficiency / Use Level | Application in Project |
| --- | --- | --- | --- |
| Python 3.11 | Backend Language | Advanced | Primary runtime for API & business logic |
| FastAPI | Web Framework | Advanced | REST API routing, OpenAPI doc generation |
| spaCy 3.7 | NLP Library | Intermediate | Resume parsing & noun-phrase extraction |
| React 19 | Frontend UI | Advanced | Modern component-based web application |
| TypeScript 6 | Language | Advanced | Type-safe client-side application logic |
| Tailwind CSS 4 | Styling | Advanced | Dark glassmorphism design system |
| Supabase / Postgres | Database & Auth | Intermediate | User management, profile & analysis storage |
| Google Gemini API | AI / LLM | Intermediate | Streaming career guidance & reasoning |
| Docker & Compose | DevOps | Intermediate | Single-command containerized deployment |

7.4 Frequently Asked Questions (FAQ)

Q: Why does the system run spaCy extraction locally instead of calling an LLM for parsing?

A: Local spaCy extraction is 100% deterministic, instant ($<30\text{ms}$), costs $\$0$, and ensures personal resume data does not leave the local infrastructure during initial parsing.

Q: How does the application handle users without an active internet connection to Supabase?

A: The frontend includes mock/offline fallback modes and clear offline status indicators via ApiStatusBadge.tsx.

7.5 Glossary of Terms

xAPI (Experience API): An e-learning software specification that allows learning content and learning systems to speak to each other by logging activity statements.

LRS (Learning Record Store): A system that stores xAPI learning statements.

O*NET: Occupational Information Network — a comprehensive database of worker attributes and job characteristics maintained by the U.S. Department of Labor.

ESCO: European Skills, Competences, Qualifications and Occupations framework.

SSE (Server-Sent Events): A server push technology enabling a client to receive automatic updates from a server over an HTTP connection.

RBAC: Role-Based Access Control.

8. Stakeholder Relations & Communications

8.1 Meeting & Communication Log

| Date | Attendees | Key Topics Discussed | Decisions Made | Action Items & Owner |
| --- | --- | --- | --- | --- |
| 2026-07-01 | Justus, Brian, Joel, Joseph, Zachariah | Project kickoff, scope definition, team roles and initial requirements | Approved project scope, assigned team responsibilities and established development workflow | Justus: Coordinate project setup and database planning; Brian: Set up GitHub repository; All: Begin assigned tasks |
| 2026-07-15 | Justus, Brian, Joel, Joseph | System architecture, database structure, backend API and data flow | Agreed on separation between frontend, backend, database and AI components | Justus: Refine database schema; Brian: Develop backend API; Joel: Begin frontend components; Joseph: Analyse available datasets |
| 2026-07-29 | Justus, Brian, Joel, Joseph, Zachariah | Mid-term progress review, database population, AI integration and frontend development | Approved continued integration of the React frontend with backend services and database | Justus: Validate database/data integration; Brian: Continue API and AI integration; Joel: Implement React interface; Joseph: Validate processed data; Zachariah: Prepare project media |
| 2026-08-12 | Justus, Brian, Joel, Joseph, Zachariah | Final integration review, testing, documentation and project handover | Confirmed system integration status and identified remaining documentation/testing tasks | Justus: Final database verification and report coordination; Brian: Final backend testing; Joel: Final frontend fixes; Joseph: Verify data analysis; Zachariah: Final presentation/media preparation |

8.2 Key Project Assumptions Log

1. Assumption: Users will upload or paste plain text or standard resume formats. -> Status: Confirmed.

2. Assumption: Supabase will serve as the unified auth provider across both backend and frontend. -> Status: Confirmed.

3. Assumption: Google Gemini API remains accessible for real-time streaming guidance. -> Status: Confirmed (with graceful fallback handling).

8.3 Feedback & Iteration Log

| Date | Feedback Received | From | Action Taken | Status |
| --- | --- | --- | --- | --- |
| 2026-07-20 | API response latency needs monitoring in logs. | DR. Lawrence | Added log_request_latency middleware in main.py adding X-Response-Time-Ms headers. | Completed |
| 2026-08-05 | UI needs clear status feedback on API connection status. | DR. Lawrence | Created reusable ApiStatusBadge.tsx component pinging /health. | Completed |

9. Project Handover, Closure & Impact

9.1 Handover Guide

Repository Location: d:\ai project\New folder\files\reskilling-platform-complete

Key Components:

Backend Source: reskilling-platform/app_api/ and reskilling-platform/src/reskilling/

Frontend Source: CareerDev/src/

Data Sources: reskilling-platform/data/skills_taxonomy_v1.csv

Access Credentials: Stored securely in team password manager; runtime keys provided in .env.example templates.

Immediate Next Steps for Maintenance Team:

1. Monitor Gemini API daily quotas.

2. Perform quarterly refreshes of skills_taxonomy_v1.csv when O*NET updates taxonomy releases.

9.2 Unresolved & Open Items

| Item | Category | Priority | Suggested Next Step | Target Owner |
| --- | --- | --- | --- | --- |
| ESCO Taxonomy Mapping | Feature | Medium | Implement cross-walk table between O*NET and ESCO skill URIs. | Future Intern |
| PDF Resume OCR Support | Feature | Low | Add pypdf or pdfplumber backend middleware for binary uploads. | Maintainer |

9.3 Impact Statement

Quantitative Impact:

900+ Occupations and 35,000+ skills cataloged for instant gap analysis.

86 Automated Tests maintaining 100% pass rate.

Sub-200ms query latency achieved for taxonomy lookups.

Qualitative Impact: Delivers an open, transparent tool for displaced workers to objectively evaluate career transitions without high cost or institutional barriers.

9.4 Sustainability & Maintenance Note

The project is designed for low-cost operational sustainability:

Hosting: Backend runs on Railway (Docker-native container); Frontend deploys freely to GitHub Pages.

Dependencies: Standard open-source Python (FastAPI, spaCy) and React libraries with zero proprietary lock-in.

9.5 Formal Recommendations Letter

To: Future Development Team & Project Supervisors

From: Intern Engineering Team (Brian & Joel Munene)

Subject: Recommendations for Next Platform Iteration

We recommend prioritizing the following items during the next development cycle:

1. Automated Data Pipelines: Schedule a periodic GitHub Action to download updated O*NET database releases automatically.

2. Enhanced Mobile UX: Expand offline caching using Service Workers to allow offline gap analysis browsing.

10. Process, Operations & Data Governance

10.1 Tool & Access Log

| Tool / Platform | Account / Purpose | Access Level | Status at Handover |
| --- | --- | --- | --- |
| GitHub Repository | Code & CI/CD Hosting | Admin / Maintainer | Active & Transferred |
| Supabase Console | Database & Auth Service | Project Owner | Active & Transferred |
| Google Cloud Console | Gemini API Access Key | Developer | Active & Transferred |

10.2 Complete Replication Guide

To replicate this entire project setup from scratch on a clean server:

1. Clone repository from Git.

2. Run docker-compose up --build -d using the root docker-compose.yml.

3. The multi-stage Docker build automatically installs Python dependencies, downloads the spaCy language model, builds the React frontend static assets, and boots Nginx and Uvicorn.

4. Verify deployment by accessing http://localhost:8000/health.

10.3 Ethics & Data Handling Policy

PII Protection: Resumes uploaded by users are processed in-memory for skill extraction and are never stored as raw text files on disk.

xAPI Privacy: Activity statements recorded in the LRS log use anonymized user UIDs (actor.account.name) rather than personal identity strings.

Third-Party AI Safety: Inputs sent to Google Gemini API contain only extracted skill tokens and career target strings — personal names, contact info, and addresses are stripped prior to transmission.

11. File Naming & Folder Organization

The documentation files in this directory follow strict governance standard PRJ01:

PROJECT_DOCUMENTATION/
├── 00_PRJ01_Master_Project_Documentation_v1.0_2026-08-13.md
├── 01_PRJ01_ProjectCharter_v1.0_2026-07-01.md
├── 02_PRJ01_RequirementsDoc_v1.0_2026-07-05.md
├── 03_PRJ01_WeeklyProgressLog_v1.0_2026-08-13.md
├── 04_PRJ01_DecisionLog_v1.0_2026-08-13.md
├── 05_PRJ01_SystemDocumentation_v1.0_2026-08-13.md
├── 06_PRJ01_TestingReport_v1.0_2026-08-13.md
├── 07_PRJ01_StakeholderCommsLog_v1.0_2026-08-13.md
├── 08_PRJ01_KnowledgeAndResearch_v1.0_2026-08-13.md
├── 09_PRJ01_HandoverAndClosure_v1.0_2026-08-13.md
├── 10_PRJ01_OperationsAndEthics_v1.0_2026-08-13.md
└── 11_PRJ01_FinalReport_v1.0_2026-08-13.md

12. Submission & Contact Information

For questions regarding the project documentation, system implementation, or project handover, the following team members may be contacted:

| Team Member | Role | Primary Responsibility |
| --- | --- | --- |
| Justus | Team Leader & Database Manager | Project coordination, database architecture, data processing, PostgreSQL management, and technical documentation |
| Brian | Lead Backend Developer | Backend API development, AI integration, authentication, and server-side logic |
| Joel Munene | Lead Frontend Developer | React frontend, UI/UX implementation, dashboard development, and frontend integration |
| Joseph | Data Analyst | Dataset analysis, data validation, labour-market analysis, and interpretation |
| Zachariah | Media & Supporting Member | Project media, presentation materials, documentation visuals, and project communication |

Documentation Status: Successfully compiled and validated on August 13, 2026.

Project Status: Final documentation and system handover preparation.

Documentation successfully compiled and validated on August 13, 2026.