PRJ01: Stakeholder & Communication Log

1. Meeting Log

| Date | Attendees | Key Topics Discussed | Decisions Made | Action Items & Owner |
| --- | --- | --- | --- | --- |
| 2026-07-01 | Brian, Joel, Keith | Project Kickoff & Charter Review | Approved project scope and core requirements. | Set up GitHub Repo (Brian) |
| 2026-07-15 | Brian, Joel | Architecture Review: Backend API | Decoupled schema contracts from NLP engine. | Refactor schemas.py (Brian) |
| 2026-07-29 | Brian, Joel, Keith | Mid-Term Progress Demo | Approved frontend shift to CareerDev (React 19). | Initialize React repo (Joel) |
| 2026-08-12 | Brian, Joel, Keith | Final Review & Handover Audit | Verified 86 passing tests & documentation. | Prepare final report (All) |

2. Assumptions Log

A-01: Users upload standard resume text in English. (Status: Confirmed).

A-02: Supabase Auth is the single source of user identity. (Status: Confirmed).

A-03: Read performance under 200ms is sufficient for taxonomy lookups. (Status: Confirmed & verified).

3. Feedback Log